# MEDICAL INVENTORY MANAGEMENT

# TEAM ID: NM2025TMID08422

# Project Planning Phase

## 1. Introduction

The Project Planning Phase outlines the approach, timeline, resources, and risk management strategies required to successfully implement the Medical Inventory Management System (MIMS). Proper planning ensures that the development process follows a structured path, minimizing errors and delays while ensuring that all objectives are achieved efficiently.

The project will be executed using an incremental development model, where each phase builds upon the previous one—starting from ideation to implementation and testing.

## 2. Project Objectives

- To design and implement a Java-based console system for managing medical inventories.

- To automate medicine stock tracking and expiry alerts.

- To create a modular, object-oriented structure for scalability and future enhancements.

- To ensure role-based access for Admin, Pharmacist, and Staff users.

- To deliver a fully functional prototype within the defined schedule and resources.

## 3. Project Phases and Timeline

The project is divided into several major phases, each with specific deliverables and durations.

| Phase | Description | Duration (Days) | Deliverables |
| --- | --- | --- | --- |
| Ideation & Research | Problem identification, literature review, and goal setting. | 3 | Project proposal and idea validation. |
| Requirement Analysis | Collection and documentation of functional and non-functional requirements. | 4 | Requirement Specification Document (RSD). |
| Design Phase | Architectural and module design with data flow representation. | 5 | System Design Document (SDD). |
| Implementation | Coding in Java with testing of individual modules. | 7 | Functional Java console application. |
| Testing & Evaluation | Functional and performance testing with bug fixing. | 3 | Test Report and Final Working Model. |
| Documentation & Submission | Preparing final report, presentation, and submission. | 2 | Final report and demonstration video. |

Total Estimated Duration: 24 Days

## 4. Resource Planning

### 4.1 Human Resources

| Role | Responsibilities |
| --- | --- |
| Project Developer | Implements Java code and integrates modules. |
| System Analyst | Defines requirements and oversees design decisions. |
| Tester | Conducts unit and system testing, ensuring quality. |
| Supervisor/Guide | Reviews progress, suggests improvements, and validates milestones. |

### 4.2 Technical Resources

| Resource | Specification/Tool |
| --- | --- |
| Programming Language | Java SE 17 or higher |
| IDE | IntelliJ IDEA / Eclipse / VS Code |
| System | Windows/Linux/macOS (4 GB RAM minimum) |
| Libraries | Java util, time packages |
| Version Control (optional) | GitHub / Git for collaboration |

## 5. Risk Analysis and Mitigation

Every project carries certain risks. Identifying them early allows proactive mitigation.

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Delay in coding or testing | Medium | High | Set mini-deadlines and weekly reviews. |
| Data loss during runtime | Low | Medium | Use file handling or database backups. |
| Code bugs or logical errors | High | High | Implement modular testing after each update. |
| Lack of coordination among team | Low | High | Maintain regular communication and task tracking. |
| Hardware/software failure | Low | Medium | Maintain backups and use cloud storage. |

## 6. Tools and Technologies

The following technologies will be utilized throughout the project:

- Programming Language: Java

- Data Structures: ArrayList for inventory and supplier storage.

- Date Handling: java.time.LocalDate for expiry date management.

- Alert System: Conditional checks with automated message generation.

- Development Environment: IntelliJ IDEA or Eclipse IDE.

- Testing Tools: Manual testing using console inputs and output validation.

## 7. Project Deliverables

At the end of the project, the following deliverables will be produced:

- Java source code files (.java)

- Executable console-based application

- System Design Document

- Requirement Specification Document

- Testing report and performance analysis

- Final presentation slides and report

## 8. Milestone Tracking

| Milestone | Expected Completion | Status |
| --- | --- | --- |
| Requirement Specification | Week 1 | Pending |
| System Design Approval | Week 2 | Pending |
| Prototype Implementation | Week 3 | Pending |
| Testing & Debugging | Week 4 | Pending |
| Documentation & Final Submission | Week 5 | Pending |

Progress will be monitored weekly, ensuring that each milestone is achieved within schedule.

## 9. Project Schedule (Text Representation)

Figure: Gantt Chart Description

- Week 1: Ideation and Requirement Gathering

- Week 2: System Design and Architecture Planning

- Week 3: Implementation and Coding

- Week 4: Testing and Debugging

- Week 5: Documentation and Submission

## 10. Conclusion

The Project Planning Phase serves as a roadmap for executing the Medical Inventory Management System efficiently. It defines clear objectives, resource allocation, and timelines while identifying potential risks and mitigation strategies. With well-structured planning, the project can be completed on schedule, delivering a reliable and scalable solution for digital medicine inventory management.